**Second-Hand Game Disc Purchasing, Selling, Rent, and Exchange Management System**

**Wong Yik Khen (D170325B) Wong Juin Zheng (D170231B) Ng Weng Kang (D170264B)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| No | Date | System/Function | Person in charge | Status/Remark |
| 1 | 4/9/2018 | **1. Create schedules** | Wong Juin Zheng |  |
| 2 | 7/9/2018 | **1. Customer subsystem**  i. View product details  ii. View product rating & review  **2. Administrator system**  i. Complement search function  ii. Complement pagination function | Wong Yik Khen  Ng Weng Kang |  |
| 3 | 14/9/2018 | **1. Customer subsystem**  i. Shopping cart system after login  i. Add shopping cart system  **2. Report System**  i. Add sales report | Wong Juin Zheng  Wong Yik Khen  Ng Weng Kang |  |
| 4 | 21/9/2018 | **1. Customer subsystem**  i. Edit product in shopping cart  iI. User edit information with session  **2. Report System**  i. Add inventory report | Wong Juin Zheng  Wong Yik Khen  Ng Weng Kang |  |
| 5 | 28/9/2018 | **1. Purchase Order System**  i. User modify personal product  **2. Sales Order System**  i. Send order to the admin  **3. Supplier System**  i. Modify supplier’s product | Wong Juin Zheng  Wong Yik Khen  Ng Weng Kang |  |
| 6 | 5/10/2018 | **1. Purchase Order System**  i. User modify personal product status  **2. Sales Order System**  i. Generate sales to the admin  **3. Supplier System**  i. Modify supplier’s product status | Wong Juin Zheng  Wong Yik Khen  Ng Weng Kang |  |
| 7 | 12/10/2018 | **1. Purchase Order System**  i. User send order to the administrator  **2. Payment System**  i. Customer send payment to the administrator  3. **Supplier System**  i. Supplier send order to the administrator | Wong Juin Zheng  Wong Yik Khen  Ng Weng Kang |  |
| 8 | 19/10/2018 | **1. Purchase Order System**  i. User receive response from the administrator  **2. Payment System**  i. Administrator receive payment from the customer  3. **Supplier System**  i. Supplier receive response from the administrator | Wong Juin Zheng  Wong Yik Khen  Ng Weng Kang |  |
| 9 | 26/10/2018 | **1. Correct and finish the final report** | All Member |  |
| 10 | 2/11/2018 | **1. Correct and finish the final report** | All Member |  |
| 11 | 9/11/2018 | **1. Preparing the presentation**  **2. Finishing the website details**  **3. Designing the website** | All Member |  |
| 12 | 16/11/2018 | **1. Preparing the presentation**  **2. Finishing the website details**  **3. Designing the website** | All Member |  |