**Game Trade**

Meeting minutes 10

October 1, 2018, 10:00 am to 12:00pm

Place: Southern University College Library Discussion Room 412-G

Member Attend: Wong Yik Khen, Wong Juin Zheng, Ng Weng Kang

**Announcements**

* **Discuss about the final report**

**Discussion**

* **Discuss about the technical report**

Due to the date of the submit final report, Weng Kang and Yik Khen must finish their building web-based work early before the submit date. This is because Juin Zheng need the time to finish the final report and technical report because that two report can only do after they done the web-based work. Therefore, the due date for them is 10th November 2018 to give enough time for Juin Zheng write the final report and technical report. Now, the all the website function is already done by yik khen and weng kang, and the remaining web-based work is fixing the vulnerability which is still in our website.

Next Meeting date: [This is last minutes so there is no next meeting date.]